# Software Test Plan (STP) - Bank Management System (Team 11)

Project: Bank Management System (Team 11)
Version: 1.0
Authors: PES1UG24CS703, PES1UG24CS707, PES1UG24CS711
Date: 28-09-2026
Status: Submitted for review (Mini-Project Deliverable Part-1, deliverables 2 and 4)

## 1. Introduction

Purpose: This document is the Software Test Plan (STP) for the Bank Management System v1.0, a console program in C/C++ for one machine. It states what will be tested, what will not be tested, the test approach, the test environment, the schedule, the risks, the traceability to the SRS and the 40 test cases with their steps and expected results. The plan follows the IEEE 829 style of test documentation.

Scope: Testing covers account creation, customer login and logout, deposit, withdrawal, balance inquiry, mini statement, statement between two dates, change PIN, the account lock after three wrong PINs, the admin functions, the start-up backup and the start-up data integrity check. The data files, the money rules and the security rules are checked. Funds transfer, real money, cards, any network function and any graphical interface are out of scope for v1.0.

References: Bank Management System SRS v1.0 (Team 11), SE Mini-Project Deliverables Part-1 (deliverables 2 and 4), IEEE Std 829-2008 (test documentation), IEEE Std 830-1998 (SRS), Team_Info.md (Team 11, stack C/C++).

Definitions: STP (Software Test Plan), SRS (Software Requirements Specification), FR (functional requirement, BMS-F-###), NFR (non-functional requirement, BMS-NF-###), SR (security requirement, PRJ-SR-###), SO (security objective), TC (test case, TC-<group>-##), RTM (Requirements Traceability Matrix), PIN (4-digit Personal Identification Number), PASS/FAIL (result of one test case).

## 2. Test Items

- Menu and user interface module (main menu, customer menu, admin menu, input checks)
- Account module (create account, input validation, weak-PIN policy, balance, minimum balance, deposit, withdrawal)
- Authentication module (customer login, PIN hash check, bad_tries counter, account lock, change PIN, logout)
- Transaction module (daily withdrawal limit, transaction id, date and time, log line)
- File storage module (accounts.txt, transactions.txt, accounts.tmp and rename, record parsing, field checks)
- Backup module (timestamped backup on start-up, keeps the last 10 backups)
- Data integrity check on start-up (skip a damaged line, print its line number)
- Admin module (admin login, account list and total money, unlock an account, close a zero-balance account, show one account)
- Report module (balance inquiry, mini statement of the last 10 transactions, statement between two dates)
- Build and data items (Makefile, source files, data/accounts.txt, data/transactions.txt, data/backup/)

## 3. Features to be Tested

Features mapped to SRS requirement IDs (24 functional, 11 non-functional and 7 security requirements):

Login, session and PIN:
- BMS-F-001: Login with the account number and the PIN before any account operation
- BMS-F-002: Lock the account after 3 failed PIN attempts, unlock only from the admin menu
- BMS-F-003: Store the PIN only as a hash, never in plain text
- BMS-F-004: Change the PIN after checking the old PIN
- BMS-F-005: Logout ends the customer session and returns to the main menu

Withdrawal:
- BMS-F-006: Withdraw only when balance - amount is at least Rs. 500
- BMS-F-007: Daily withdrawal limit of Rs. 50,000 per account
- BMS-F-008: One WITHDRAW log line for every withdrawal

Deposit:
- BMS-F-009: Deposit only an amount greater than zero with at most two decimals
- BMS-F-010: Refuse a single deposit above Rs. 2,00,000
- BMS-F-011: One DEPOSIT log line for every deposit

Admin and maintenance:
- BMS-F-012: Open the admin menu only after the correct admin password
- BMS-F-013: List all accounts and show the total money in the bank
- BMS-F-014: Unlock a locked account and clear the failed-attempt counter
- BMS-F-015: Close an account only when the balance is exactly zero
- BMS-F-016: Timestamped backup of the data files on every start-up
- BMS-F-017: Data integrity check on start-up with the line number of a damaged record

Account administration:
- BMS-F-018: Create an account with a unique account number
- BMS-F-019: Validate the name, the opening balance and the 4-digit PIN of a new account
- BMS-F-020: Show the details of one account to the admin without a change
- BMS-F-021: Refuse a weak PIN (0000, 1111, 1234, 4321)

Inquiry and statements:
- BMS-F-022: Balance inquiry for the logged-in account
- BMS-F-023: Mini statement of the last 10 transactions, newest first
- BMS-F-024: Statement between two dates with the number of transactions found

Non-functional requirements:
- BMS-NF-001: Deposit, withdrawal and balance inquiry in 1 second or less with 10,000 accounts
- BMS-NF-002: Start-up with backup and integrity check in 2 seconds or less with 10,000 accounts and 100,000 transactions
- BMS-NF-003: Mini statement in 1 second or less for an account with 1,000 transactions
- BMS-NF-004: No money lost or created, exact to the paisa
- BMS-NF-005: Data files stay readable after Ctrl+C in the middle of a write
- BMS-NF-006: Balance never negative and never below the minimum balance
- BMS-NF-007: PIN and admin password stored as hashes only
- BMS-NF-008: Account locked after 3 failed PIN attempts
- BMS-NF-009: First-time user deposits money unaided in 60 seconds
- BMS-NF-010: Build without warnings with -Wall -Wextra on Linux and macOS
- BMS-NF-011: At least 10,000 accounts and 100,000 transaction lines without a functional error

Security requirements:
- PRJ-SR-001: Hash-only secrets in every file
- PRJ-SR-002: Account lock after 3 failures and admin-only unlock
- PRJ-SR-003: Account changes written to accounts.tmp and then renamed
- PRJ-SR-004: Append-only transaction log
- PRJ-SR-005: No PIN, PIN hash or admin password on the screen or in a message
- PRJ-SR-006: Admin functions only inside an admin session
- PRJ-SR-007: Amount validation and the upper bound of Rs. 1,00,00,000

## 4. Features Not to be Tested

- Funds transfer between two accounts: not part of v1.0, so there is no transfer menu and no transfer test
- Real money, interest, loans, fixed deposits and cheque clearing: only dummy accounts and dummy amounts are used
- Cards and online channels: no ATM card, no UPI, no net banking, no mobile app and no payment gateway
- Graphical user interface: v1.0 uses a text menu only, so window layout, mouse actions and colours are not tested
- Database server: data is kept in plain text files, so SQL, indexes and database recovery are not tested
- Network functions: the program is offline and single-machine, so no network, port or TLS test is done
- Hardware devices: no card reader, no cash dispenser, no printer and no biometric reader is used
- Operating system file system and C/C++ standard library internals: taken as correct, only the use of them is tested
- Compilers and operating systems other than Linux and macOS: only these two are checked (part of BMS-NF-010)
- Hand editing of the data files: only the damaged-line case TC-MNT-02 needs it, all other data comes from the program

## 5. Test Approach / Strategy

Levels:
- Unit tests: one function at a time (PIN hash compare, amount parser, minimum balance rule, daily limit check, record parser, log append, backup file name, weak-PIN check)
- Integration tests: two modules together (account module with file storage, transaction module with file storage, admin module with the account module, backup module with the file storage module)
- System tests: the whole program through the text menus, from start-up to exit, on the test data of section 6
- Acceptance tests: the team runs the 40 cases of section 13 on the final build and the course instructor reviews the results

Types:
- Functional testing: the 24 BMS-F requirements through the menu (TC-Auth, TC-WD, TC-DP, TC-ACC, TC-ADM, TC-MNT, TC-INQ)
- Regression testing: after every defect fix, re-run all 24 functional cases on the new build, because all modules share the same account record and the same data files
- Performance testing: timed runs on a large data file (TC-Perf-01 to TC-Perf-03)
- Reliability testing: crash test with Ctrl+C, exact-money check and rapid repeated input (TC-Rel-01 to TC-Rel-03)
- Security testing: file search for secrets, lockout check, atomic write check, append-only log check, admin session check and input bounds (TC-Sec-01 to TC-Sec-07)
- Usability testing: 5 first-time users deposit money without help (TC-UX-01)
- Portability testing: build with -Wall -Wextra on one Linux machine and on the macOS machine (part of TC-Mnt-01)
- Capacity testing: a load run with 10,000 accounts and 100,000 transaction lines (TC-Cap-01)

Entry Criteria: The build is ready with one make command and no warning. The data folder of section 6 is copied and complete. The test machine has a terminal, a compiler and at least 10 MB free disk space. The SRS v1.0 and this plan are reviewed. The test case sheet is frozen. The data folder is restored to the test data state before each test case.

Exit Criteria: All 40 test cases are executed. Every High-priority case passes. No High-priority defect is open. Every requirement of the SRS RTM has a status of P (pass). No cell of a test case table is left empty. The data files after the last run are readable and the total money from the admin list matches the hand count.

## 5.1 Security Validation

- PIN and password search (TC-Sec-01): search the data files and the backups for the known PIN 4829 and the known admin password admin1234. From the project folder run: grep -rn "4829" data/ and grep -rn "admin1234" data/. Expected: no matching line, because only the hash is stored.
- Lockout after 3 failed attempts (TC-Sec-02): enter a wrong PIN three times for account 1003, then try the correct PIN 4829. Expected: the status becomes LOCKED after the third try, the next login is refused with a message, and only the admin menu can unlock the account.
- Crash during a write (TC-Sec-03): start a deposit of Rs. 2,000.00 for account 1003, press Ctrl+C in the middle of the save step, then start the program again. Expected: accounts.txt holds only complete lines, the balance is either the old value or the new value, and a left-over accounts.tmp does not stop the next start. This checks PRJ-SR-003 and SO-2.
- Append-only log check (TC-Sec-04): keep a copy of transactions.txt, run 3 deposits and 2 withdrawals, then compare with diff and count the lines with wc -l. Expected: the line count grows by exactly 5 and no old line changes. This checks PRJ-SR-004 and SO-3.
- Admin session control (TC-Sec-06): try the admin menu with a wrong password, then with the correct password, then leave it with 0, then look for an admin item in the customer menu. Expected: the admin menu opens only with the correct password, it closes on exit and no admin function is reachable from a customer session. This checks PRJ-SR-006.
- Input bounds (TC-Sec-07): enter 0, -5, 10000000, 2.345 and abc as an amount. Expected: every value is refused with a clear message, the upper bound Rs. 1,00,00,000 is printed, no file changes and the program does not crash. This checks PRJ-SR-007.
- Damaged-record handling (TC-MNT-02): insert the line X|garbage as line 3 of accounts.txt, then start the program. Expected: the integrity check prints the line number 3, skips that line, shows all other accounts and does not delete any data. This checks BMS-F-017 and SO-4.
- No secret on the screen (TC-Sec-05): capture the whole session with tee and search the capture for the PIN and the password. Expected: no line, so no menu and no error message prints a secret. This checks PRJ-SR-005 and SO-1.

## 6. Test Environment

Hardware: one laptop or desktop with at least 2 GB RAM, a keyboard and a terminal, with 10 MB free disk space for the data files and the backups. The macOS machine of the team and one Linux machine of the lab are used, so the portability check can run.

Software: macOS 15 or a recent Linux, g++ or clang version 9 or newer, make and a standard terminal. The program under test is the build of Bank Management System v1.0. Data files: data/accounts.txt and data/transactions.txt, with the backup folder data/backup/.

Tools: make for the build, gdb for the crash runs, grep and diff for the file checks, wc and sort for line counts and totals, awk for the money sums, time for the performance runs, a spreadsheet for the test log and LibreOffice for the document checks. No UI automation tool is needed, because the interface is a text menu.

Test Data: data/accounts.txt holds six accounts.
- 1001 Anil Kumar, ACTIVE, Rs. 1,20,000.00, PIN 3117
- 1002 Bhavana Rao, ACTIVE, Rs. 60,000.00, PIN 7391
- 1003 Ravi Kumar, ACTIVE, Rs. 10,000.00, PIN 4829 (the main test account)
- 1004 Deepa Nair, LOCKED, bad_tries 3, Rs. 5,000.00, PIN 6152
- 1005 Esha Patel, CLOSED, Rs. 0.00
- 1006 Zero User, ACTIVE, Rs. 0.00, PIN 2580

The admin password of the test build is admin1234 and the source keeps only its hash. data/transactions.txt holds at least 12 lines for account 1003 plus a few lines for 1001 and 1002, so the mini statement and the date statement can be checked. The large files for the performance and capacity cases (10,000 accounts and 100,000 transaction lines) are generated with a shell loop and are never typed by hand. The folder /tmp/data_save/ keeps a copy of the data folder for the crash cases.

## 7. Test Schedule

Milestones:
- Test plan and test case design: 30-Sep-2026
- Test data preparation (accounts, transactions, large files): 02-Oct-2026
- Test environment setup (build, terminal, tools): 03-Oct-2026
- Unit and integration test execution: 05-Oct-2026 to 09-Oct-2026
- System, security and reliability test execution: 12-Oct-2026 to 17-Oct-2026
- Performance and capacity test execution: 19-Oct-2026 to 21-Oct-2026
- Regression run after the defect fixes: 22-Oct-2026 to 24-Oct-2026
- UAT and review of the results with the instructor: 27-Oct-2026 to 29-Oct-2026

## 8. Test Deliverables

- Test Plan (this document)
- Test Cases: the 40 cases of section 13 with steps, expected result, actual result and status
- Test Scripts: the build command, the crash run, the grep and diff checks and the shell loop that makes the large data file
- Test Data: data/accounts.txt, data/transactions.txt, the backup folder and the large performance files
- Test Execution Logs: date, build name, test case id, result and the name of the tester for every run
- Defect Reports: steps to reproduce, screen output, state of the data files and severity
- Test Summary Report: the metrics of section 14, the open defects and the filled RTM status column

## 9. Roles and Responsibilities

| Role | Name | Responsibility |
| --- | --- | --- |
| QA Lead | PES1UG24CS703 | Prepare the plan, own the traceability tables, review every test case |
| Test Engineer | PES1UG24CS707, PES1UG24CS711 | Design and run the 40 cases, keep the evidence, log the defects |
| Developer | Team 11 | Fix the defects and give a new build for the regression run |
| Course Instructor (product owner) | <Instructor> | Approve the plan and sign off the test results |

## 10. Risks and Mitigation

| Risk | Mitigation |
| --- | --- |
| A stable build is late | Take a smoke build every week and test the build of the last week |
| The crash cases damage the data folder | Copy the data folder to /tmp/data_save/ before a crash case and restore it after |
| The test machine is slow or busy during the timed runs | Run the timed cases on an idle machine, run each one 3 times and take the average |
| A team member is busy with another course deliverable | Split the test case sheet by area, so one member can run a whole area alone |
| The large test file is wrong | Build it with the shell loop and check the line count with wc -l before the run |

## 11. Assumptions & Dependencies

- The program builds with one make command and no warning with -Wall -Wextra (BMS-NF-010).
- The test data folder of section 6 is ready before every run and is restored to the same state after the case.
- The tester can read the source code for the security checks of section 5.1.
- One user and one copy of the program work on the data folder at a time, because the program is single-user.
- The machine has a terminal, a C/C++ compiler and at least 10 MB free disk space.
- The clock of the test machine is correct, because the daily withdrawal limit uses the calendar day.
- The course instructor is free in the last week for the UAT review.

## 12. Suspension & Resumption Criteria

Suspend testing if:
- The test environment is not available for more than 4 hours (machine or compiler problem)
- The build is too unstable and blocks more than 30% of the test cases
- The data files are damaged and cannot be restored from the copy in /tmp/data_save/

Resume testing if:
- The blocking defects are fixed and a new build is given
- The environment works again and the data folder is restored
- The test case sheet and the expected results are still correct

## 13. Test Case Management & Traceability

The RTM of the SRS (section 8) maps every requirement to one or more test cases. The two tables below keep the same mapping inside this plan: 13.1 lists every requirement with its test case ids and 13.2 gives the reverse list. The 40 test cases are written in full in 13.3 and 13.4, each one with numbered steps and one measurable expected result.

Example:
- BMS-F-001 (customer login) -> TC-Auth-01
- BMS-F-006 (withdrawal and minimum balance) -> TC-WD-01
- BMS-NF-001 (response time) -> TC-Perf-01
- PRJ-SR-003 (atomic file write) -> TC-Sec-03

### 13.1 Requirement to Test Case Traceability

Every requirement of the SRS with the test cases that check it. The four security objectives of SRS section 5.1.1 are listed at the end of the table.

| Requirement ID | Requirement (short) | Test case ID(s) |
| --- | --- | --- |
| BMS-F-001 | Customer login with the account number and PIN | TC-Auth-01 |
| BMS-F-002 | Lock the account after 3 failed PIN attempts | TC-Auth-02 |
| BMS-F-003 | PIN stored as a hash only | TC-Auth-03, TC-Sec-01 |
| BMS-F-004 | Change the PIN after the old PIN check | TC-Auth-04 |
| BMS-F-005 | Logout ends the customer session | TC-Auth-05 |
| BMS-F-006 | Withdraw with the minimum balance rule Rs. 500 | TC-WD-01 |
| BMS-F-007 | Daily withdrawal limit Rs. 50,000 | TC-WD-02 |
| BMS-F-008 | Withdrawal log line for every withdrawal | TC-WD-03, TC-Sec-04 |
| BMS-F-009 | Deposit of a positive amount only | TC-DP-01, TC-Sec-07 |
| BMS-F-010 | Single deposit limit Rs. 2,00,000 | TC-DP-02 |
| BMS-F-011 | Deposit log line for every deposit | TC-DP-03, TC-Sec-04 |
| BMS-F-012 | Admin login with the admin password | TC-ADM-01, TC-Sec-06 |
| BMS-F-013 | List all accounts and the total money | TC-ADM-02 |
| BMS-F-014 | Unlock a locked account | TC-ADM-03 |
| BMS-F-015 | Close a zero-balance account | TC-ADM-04 |
| BMS-F-016 | Timestamped backup on every start-up | TC-MNT-01 |
| BMS-F-017 | Integrity check with the damaged line number | TC-MNT-02 |
| BMS-F-018 | Create an account with a unique number | TC-ACC-01 |
| BMS-F-019 | Validate the input of a new account | TC-ACC-02 |
| BMS-F-020 | Show one account to the admin | TC-ACC-03 |
| BMS-F-021 | Refuse a weak PIN | TC-ACC-04 |
| BMS-F-022 | Balance inquiry | TC-INQ-01 |
| BMS-F-023 | Mini statement of the last 10 transactions | TC-INQ-02 |
| BMS-F-024 | Statement between two dates | TC-INQ-03 |
| BMS-NF-001 | Response time 1 s or less with 10,000 accounts | TC-Perf-01 |
| BMS-NF-002 | Start-up 2 s or less | TC-Perf-02 |
| BMS-NF-003 | Mini statement 1 s or less | TC-Perf-03 |
| BMS-NF-004 | No money lost or created | TC-Rel-01 |
| BMS-NF-005 | Data file safe after Ctrl+C during a write | TC-Rel-02, TC-Sec-03 |
| BMS-NF-006 | Balance never negative | TC-Rel-03 |
| BMS-NF-007 | No plain-text secret in any file | TC-Sec-01, TC-Auth-03 |
| BMS-NF-008 | Lock after 3 failed PIN attempts | TC-Sec-02, TC-Auth-02 |
| BMS-NF-009 | First-time user deposits in 60 s | TC-UX-01 |
| BMS-NF-010 | Warning-free build, one file per job | TC-Mnt-01 |
| BMS-NF-011 | 10,000 accounts and 100,000 log lines | TC-Cap-01 |
| PRJ-SR-001 | Hash-only secrets | TC-Sec-01, TC-Auth-03 |
| PRJ-SR-002 | Account lock and admin unlock | TC-Sec-02, TC-Auth-02 |
| PRJ-SR-003 | Atomic file write (accounts.tmp and rename) | TC-Sec-03, TC-Rel-02 |
| PRJ-SR-004 | Append-only transaction log | TC-Sec-04, TC-WD-03, TC-DP-03 |
| PRJ-SR-005 | No secret on the screen or in a message | TC-Sec-05 |
| PRJ-SR-006 | Admin session control | TC-Sec-06, TC-ADM-01 |
| PRJ-SR-007 | Amount validation and the upper bound | TC-Sec-07, TC-DP-01 |
| SO-1 | Confidentiality of the PIN and the admin password | TC-Auth-03, TC-Sec-01, TC-Sec-05 |
| SO-2 | Integrity of the money data | TC-Sec-03, TC-Rel-01, TC-Rel-02 |
| SO-3 | Accountability and audit of every operation | TC-Sec-04, TC-WD-03, TC-Sec-06 |
| SO-4 | Availability of the local data files | TC-MNT-02, TC-Rel-02 |

### 13.2 Test Case to Requirement Traceability

The reverse list: every test case of this plan with the requirement ids it checks. All 40 test cases appear once.

| Test case ID | Requirement ID(s) | Type | Priority |
| --- | --- | --- | --- |
| TC-Auth-01 | BMS-F-001 | Functional | High |
| TC-Auth-02 | BMS-F-002, PRJ-SR-002 | Functional | High |
| TC-Auth-03 | BMS-F-003, PRJ-SR-001, SO-1 | Functional | High |
| TC-Auth-04 | BMS-F-004 | Functional | Medium |
| TC-Auth-05 | BMS-F-005 | Functional | Medium |
| TC-WD-01 | BMS-F-006 | Functional | High |
| TC-WD-02 | BMS-F-007 | Functional | High |
| TC-WD-03 | BMS-F-008, PRJ-SR-004, SO-3 | Functional | High |
| TC-DP-01 | BMS-F-009, PRJ-SR-007 | Functional | High |
| TC-DP-02 | BMS-F-010 | Functional | Medium |
| TC-DP-03 | BMS-F-011, PRJ-SR-004 | Functional | High |
| TC-ACC-01 | BMS-F-018 | Functional | High |
| TC-ACC-02 | BMS-F-019 | Functional | High |
| TC-ACC-03 | BMS-F-020 | Functional | Low |
| TC-ACC-04 | BMS-F-021 | Functional | Medium |
| TC-ADM-01 | BMS-F-012, PRJ-SR-006 | Functional | High |
| TC-ADM-02 | BMS-F-013 | Functional | Medium |
| TC-ADM-03 | BMS-F-014 | Functional | Medium |
| TC-ADM-04 | BMS-F-015 | Functional | Low |
| TC-MNT-01 | BMS-F-016 | Functional | Medium |
| TC-MNT-02 | BMS-F-017, SO-4 | Functional | High |
| TC-INQ-01 | BMS-F-022 | Functional | High |
| TC-INQ-02 | BMS-F-023 | Functional | Medium |
| TC-INQ-03 | BMS-F-024 | Functional | Low |
| TC-Perf-01 | BMS-NF-001 | Performance | High |
| TC-Perf-02 | BMS-NF-002 | Performance | High |
| TC-Perf-03 | BMS-NF-003 | Performance | High |
| TC-Rel-01 | BMS-NF-004, SO-2 | Reliability | High |
| TC-Rel-02 | BMS-NF-005, PRJ-SR-003, SO-4 | Reliability | High |
| TC-Rel-03 | BMS-NF-006 | Reliability | High |
| TC-Sec-01 | BMS-NF-007, PRJ-SR-001, SO-1 | Security | High |
| TC-Sec-02 | BMS-NF-008, PRJ-SR-002 | Security | High |
| TC-Sec-03 | PRJ-SR-003, SO-2 | Security | High |
| TC-Sec-04 | PRJ-SR-004, SO-3 | Security | High |
| TC-Sec-05 | PRJ-SR-005, SO-1 | Security | High |
| TC-Sec-06 | PRJ-SR-006, SO-3 | Security | Medium |
| TC-Sec-07 | PRJ-SR-007, BMS-F-009 | Security | Medium |
| TC-UX-01 | BMS-NF-009 | Usability | Medium |
| TC-Mnt-01 | BMS-NF-010 | Portability | High |
| TC-Cap-01 | BMS-NF-011 | Capacity | Medium |

### 13.3 Functional Test Cases

The 24 functional test cases of the 7 functional groups. Run them in this order and restore the data folder of section 6 before each case. The steps are numbered inside the cell and the expected result is measurable.

| TC ID | Requirement(s) | Objective | Preconditions | Test steps | Expected result | Priority | Type |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-Auth-01 | BMS-F-001 | Check that the customer menu opens only with the correct account number and PIN. | Build bankms from make. The data folder is restored to the test data of section 6. Account 1003 is ACTIVE with PIN 4829. | 1. Run ./bankms and choose 2 (Customer login). 2. Enter account number 1003 and PIN 4829. 3. Note the screen and the account name in the title. 4. Press 0 (Logout) and choose 2 again. 5. Enter account number 1003 and PIN 1111. 6. Enter account number 9999 and PIN 4829. | Step 2 opens the customer menu and the title shows A/C 1003 - Ravi Kumar. Step 5 prints a wrong PIN message and the customer menu does not open. Step 6 prints an unknown account message. No account function runs without a login. | High | Functional |
| TC-Auth-02 | BMS-F-002, PRJ-SR-002 | Check the account lock after 3 failed PIN attempts and the admin unlock. | Account 1003 is ACTIVE with bad_tries 0. The admin password of the test build is admin1234. | 1. Choose 2 and enter 1003 with PIN 0000 three times. 2. Read the message after the third attempt. 3. Try the correct PIN 4829 on a fresh login. 4. Read the record of 1003 in data/accounts.txt. 5. Choose 3 (Admin login), enter admin1234, then 2 (Unlock) and account 1003. 6. Read the record of 1003 again. 7. Log in with 1003 and PIN 4829. | Step 2 prints that the account is locked after 3 wrong attempts. Step 3 is refused with a locked message. Step 4 shows status LOCKED and bad_tries 3. Step 6 shows status ACTIVE and bad_tries 0. Step 7 opens the customer menu. There is no unlock option in the customer menu. | High | Functional |
| TC-Auth-03 | BMS-F-003, PRJ-SR-001, SO-1 | Check that the PIN is kept as a hash only and never as plain text. | Build bankms from make. The data folder is restored to the test data of section 6. Account 1003 has PIN 4829 and one backup set exists. | 1. Open data/accounts.txt and read the record of 1003. 2. Run: grep -rn "4829" data/ 3. Run the same search inside data/backup/. 4. Run: cut -d'¦' -f3 data/accounts.txt 5. Read the hash function of the account module. | Steps 2 and 3 print no line, so the plain PIN is not in any data file or backup. Step 4 shows a hash value in the third field and the value is not 4829. The source hashes the PIN before the record is written. No screen prints the PIN. | High | Functional |
| TC-Auth-04 | BMS-F-004 | Check the PIN change with the old PIN check and the new PIN after the change. | Build bankms from make. The data folder is restored to the test data of section 6. Account 1003 is ACTIVE with PIN 4829. | 1. Log in with 1003 and 4829, then choose 6 (Change PIN). 2. Enter old PIN 1111 and new PIN 5678. 3. Enter old PIN 4829 and new PIN 1234. 4. Enter old PIN 4829 and new PIN 5678. 5. Log out and log in with 1003 and PIN 4829. 6. Log in with 1003 and PIN 5678. 7. Change the PIN back to 4829. | Step 2 is refused with a wrong old PIN message. Step 3 is refused because 1234 is a weak PIN. Step 4 prints PIN changed. Step 5 is refused with a wrong PIN message. Step 6 opens the customer menu, so the new PIN works. Step 7 puts 4829 back for the next case. | Medium | Functional |
| TC-Auth-05 | BMS-F-005 | Check that logout ends the customer session and returns to the main menu. | Build bankms from make. The data folder is restored to the test data of section 6. Account 1003 is ACTIVE with PIN 4829. | 1. Log in with 1003 and 4829 and note the customer menu. 2. Choose 0 (Logout) and read the message. 3. Read the menu shown after the logout. 4. Choose 2 and log in with 1003 and PIN 1111. 5. Choose 2 again and log in with 1003 and PIN 4829. | Step 2 prints Logged out and the account name is gone from the title. Step 3 shows the main menu with the choices 1, 2, 3, 0 only, so no customer function is reachable. Step 4 does not open the customer menu. Step 5 opens it, which shows that a new login was needed after the logout. | Medium | Functional |
| TC-WD-01 | BMS-F-006 | Check the withdrawal rules: enough balance and Rs. 500 left after the withdrawal. | Build bankms from make. The data folder is restored to the test data of section 6. Account 1003 is ACTIVE with PIN 4829 and balance Rs. 10,000.00. | 1. Log in with 1003 and 4829, choose 3 and note the balance. 2. Choose 2 and withdraw Rs. 2,000.00. 3. Choose 3 and note the balance. 4. Choose 2 and withdraw Rs. 7,500.01. 5. Choose 3 and note the balance. 6. Choose 2 and withdraw Rs. 7,500.00. 7. Choose 3 and note the balance. 8. Choose 2 and withdraw Rs. 0.01. | Step 1 shows Rs. 10,000.00. Step 2 is accepted and step 3 shows Rs. 8,000.00 exactly. Step 4 is refused with an insufficient balance message and step 5 still shows Rs. 8,000.00. Step 6 is accepted because it leaves exactly Rs. 500.00 and step 7 shows Rs. 500.00. Step 8 is refused. The balance never goes below Rs. 500.00. | High | Functional |
| TC-WD-02 | BMS-F-007 | Check the daily withdrawal limit of Rs. 50,000 for one account. | Build bankms from make. The data folder is restored to the test data of section 6. Account 1002 is ACTIVE with PIN 7391 and balance Rs. 60,000.00. No withdrawal for 1002 today. | 1. Log in with 1002 and 7391, choose 3 and note the balance. 2. Choose 2 and withdraw Rs. 50,000.00. 3. Choose 2 and withdraw Rs. 1.00. 4. Choose 3 and note the balance. 5. Run: grep -c "¦1002¦WITHDRAW¦" data/transactions.txt | Step 1 shows Rs. 60,000.00. Step 2 is accepted and the balance becomes Rs. 10,000.00. Step 3 is refused with a message that shows the daily limit Rs. 50,000.00. Step 4 shows Rs. 10,000.00, so the refused withdrawal changed nothing. Step 5 prints 1, so the sum of today's withdrawals for 1002 is exactly Rs. 50,000.00. | High | Functional |
| TC-WD-03 | BMS-F-008, PRJ-SR-004, SO-3 | Check that one WITHDRAW log line is written for every withdrawal with the correct values. | Build bankms from make. The data folder is restored to the test data of section 6. Account 1003 is logged in with balance Rs. 10,000.00. | 1. Run: wc -l data/transactions.txt 2. Choose 2 and withdraw Rs. 300.00. 3. Run: wc -l data/transactions.txt and tail -n 1 data/transactions.txt 4. Compare the balance_after field with the balance on the screen. 5. Read the write order of the file storage module. | Step 3 shows exactly one line more than step 1. The last line has 6 fields: a new txn_id, account 1003, type WITHDRAW, amount 30000 paise, the new balance in paise and the date and time of the run. The balance_after value equals the balance on the screen. The code appends the log line before it renames accounts.tmp to accounts.txt. | High | Functional |
| TC-DP-01 | BMS-F-009, PRJ-SR-007 | Check that only a positive amount with at most two decimals is accepted for a deposit. | Build bankms from make. The data folder is restored to the test data of section 6. Account 1003 is logged in with balance Rs. 10,000.00. | 1. Choose 3 and note the balance Rs. 10,000.00. 2. Choose 1 and deposit Rs. 1,500.50. 3. Choose 3 and note the balance. 4. Choose 1 and enter the amount 0. 5. Choose 1 and enter the amount -100. 6. Choose 1 and enter the amount abc. 7. Choose 3 and note the balance. | Step 2 is accepted and step 3 shows Rs. 11,500.50, which is exactly 1150050 paise. Steps 4, 5 and 6 each print a message and the menu is shown again, so the program does not crash. Step 7 still shows Rs. 11,500.50. The refused deposits add no line to the log. | High | Functional |
| TC-DP-02 | BMS-F-010 | Check the single deposit limit of Rs. 2,00,000. | Build bankms from make. The data folder is restored to the test data of section 6. Account 1003 is logged in with balance Rs. 10,000.00. | 1. Choose 1 and deposit Rs. 2,00,000.00. 2. Choose 3 and note the balance. 3. Choose 1 and deposit Rs. 2,00,001.00. 4. Choose 3 and note the balance. | Step 1 is accepted and step 2 shows Rs. 2,10,000.00, an increase of exactly Rs. 2,00,000.00. Step 3 is refused with a message that shows the limit Rs. 2,00,000.00. Step 4 shows the same balance as step 2, so the refused deposit changed nothing. | Medium | Functional |
| TC-DP-03 | BMS-F-011, PRJ-SR-004 | Check that one DEPOSIT log line is written for every deposit with the correct values. | Build bankms from make. The data folder is restored to the test data of section 6. Account 1003 is logged in with balance Rs. 10,000.00. | 1. Run: wc -l data/transactions.txt 2. Choose 1 and deposit Rs. 2,500.00. 3. Run: wc -l data/transactions.txt and tail -n 1 data/transactions.txt 4. Run: date 5. Compare the balance_after field with the balance on the screen. | Step 3 shows exactly one line more than step 1. The new line has account 1003, type DEPOSIT, amount 250000 paise, balance_after equal to the balance after the deposit and a date and time equal to the output of date in step 4. No other line of the file changed. | High | Functional |
| TC-ACC-01 | BMS-F-018 | Check the creation of an account and the unique account number. | accounts.txt holds accounts 1001 to 1006, so the next free number is 1007. | 1. Start the program and choose 1 (Create account). 2. Enter name Test User One, opening balance 1000 and PIN 2580. 3. Note the account number printed on the screen. 4. Exit, start the program again and log in with the new number and PIN 2580. 5. Create a second account with name Test User Two, balance 500 and PIN 2581. 6. Run: tail -n 2 data/accounts.txt | Step 3 prints 1007 and step 5 prints 1008, so no number is repeated. Step 4 opens the customer menu for the new account and the record is still there after the restart. Step 6 shows two complete records with 6 fields each and the two new names. | High | Functional |
| TC-ACC-02 | BMS-F-019 | Check the input validation of a new account. | The build is ready and a free account number is available. | 1. Choose 1 (Create account) and press Enter for the name. 2. Enter the opening balance -50. 3. Enter the opening balance abc. 4. Enter PIN 12 and then PIN 12345. 5. Enter name Test Valid, balance 500 and PIN 2580. 6. Run: tail -n 1 data/accounts.txt | Step 1 prints that the name cannot be empty. Step 2 prints that the opening balance must be 0 or more. Step 3 prints that a number is expected. Step 4 prints that the PIN must have 4 digits. Every wrong field is asked again and no half-filled record is saved. Step 5 saves one record and step 6 shows all 6 fields filled. | High | Functional |
| TC-ACC-03 | BMS-F-020 | Check that the admin can see the details of one account and that no data changes. | Account 1003 is ACTIVE with balance Rs. 10,000.00. The admin password is known. | 1. Run: ls -l data/accounts.txt and note the time and the size. 2. Choose 3 (Admin login) and enter admin1234. 3. Choose the option that shows one account and enter 1003. 4. Compare the four values on the screen with the record in accounts.txt. 5. Run: ls -l data/accounts.txt again. | The screen shows number 1003, name Ravi Kumar, status ACTIVE and balance Rs. 10,000.00. All four values equal the record in the file. Step 5 shows the same time and the same size as step 1, so the read changed nothing. No PIN and no hash is shown. | Low | Functional |
| TC-ACC-04 | BMS-F-021 | Check that weak PINs are refused and a normal PIN is accepted. | A new account is being created. | 1. Choose 1 (Create account), enter name Test Pin and balance 1000. 2. Enter PIN 0000, then 1111, then 1234, then 4321. 3. Read the message after each try. 4. Enter PIN 4829. 5. Run: tail -n 1 data/accounts.txt | Each PIN of the list 0000, 1111, 1234, 4321 is refused with a weak PIN message and the PIN is asked again. Step 4 is accepted with the account created message. Step 5 shows a record whose pin_hash field is not 4829. | Medium | Functional |
| TC-ADM-01 | BMS-F-012, PRJ-SR-006 | Check the admin login with the password and that no PIN is shown to the admin. | The admin password of the test build is admin1234. | 1. Choose 3 (Admin login) and enter wrong123. 2. Choose 3 again and enter admin1234. 3. Choose 1 (List all accounts and total money). 4. Read the list and look for a PIN or a hash column. 5. Read the source line that holds the admin password. | Step 1 prints a wrong admin password message and the admin menu does not open. Step 2 opens the admin menu. Step 3 lists the accounts with number, name, balance and status only. Step 4 finds no PIN and no hash on the screen. Step 5 shows a hash constant in the source and not the plain password. | High | Functional |
| TC-ADM-02 | BMS-F-013 | Check the account list and the total money in the bank. | accounts.txt holds the accounts 1001 to 1006. | 1. Run: wc -l data/accounts.txt 2. Run: awk -F'¦' '{s+=$4} END {print s, s/100}' data/accounts.txt 3. Log in as admin and choose 1. 4. Count the rows on the screen and read the total. | The number of rows in step 4 equals the line count of step 1. The total on the screen equals the value of step 2, printed in rupees with two decimals. Every row shows number, name, balance and status and the list matches the file row by row. | Medium | Functional |
| TC-ADM-03 | BMS-F-014 | Check the unlock of a locked account by the admin. | Account 1004 is LOCKED with bad_tries 3 and PIN 6152. | 1. Choose 2 and log in with 1004 and PIN 6152. 2. Log in as admin, choose 2 (Unlock) and enter 1004. 3. Run: grep "^1004¦" data/accounts.txt 4. Log out and log in with 1004 and PIN 6152. 5. Look for an unlock option in the customer menu. | Step 1 is refused with a locked message. Step 2 prints that account 1004 is unlocked. Step 3 shows status ACTIVE and bad_tries 0. Step 4 opens the customer menu. Step 5 finds no unlock option for the customer, so only the admin can unlock an account. | Medium | Functional |
| TC-ADM-04 | BMS-F-015 | Check that only an account with a zero balance can be closed. | Account 1003 has Rs. 10,000.00 and account 1006 has Rs. 0.00. | 1. Log in as admin, choose 3 (Close account), then enter 1003. 2. Choose 3 again and enter 1006. 3. Run: grep "^1006¦" data/accounts.txt 4. Log out and log in with 1006 and PIN 2580. 5. Choose 1 (Deposit) if the customer menu opens. | Step 1 is refused with a message that the balance must be zero. Step 2 prints that account 1006 is closed. Step 3 shows that the record is still in the file with status CLOSED and balance 0. Step 4 prints a closed account message and the customer menu does not open, so step 5 cannot run. | Low | Functional |
| TC-MNT-01 | BMS-F-016 | Check the timestamped backup of the data files on every start-up. | The data folder holds accounts.txt and transactions.txt with known line counts. | 1. Run: wc -l data/accounts.txt data/transactions.txt 2. Start the program and choose 0 to exit at once. 3. Run: ls -l data/backup/ 4. Count the lines of the newest backup file and compare with step 1. 5. Start and exit the program 2 more times, then list the folder again. | Step 3 shows a new backup file for each data file, with a name like accounts_2026-09-29_1045.txt, so the time stamp is in the name. Step 4 shows the same line count as step 1. Step 5 shows 3 backup sets and the folder keeps at most the last 10 sets. | Medium | Functional |
| TC-MNT-02 | BMS-F-017, SO-4 | Check the start-up data integrity check with one damaged line. | A safe copy of accounts.txt exists outside the data folder. | 1. Run: cp data/accounts.txt /tmp/accounts_save.txt 2. Insert the line X¦garbage as the third line of data/accounts.txt. 3. Start the program and read the warning. 4. Log in with 1003 and PIN 4829. 5. Run: wc -l data/accounts.txt | Step 3 prints a warning with the line number 3 and the program reaches the main menu. Step 4 opens the customer menu, so every other record was read. Step 5 shows that the damaged line is still in the file and no other line was lost. The tester restores /tmp/accounts_save.txt after the case. | High | Functional |
| TC-INQ-01 | BMS-F-022 | Check the balance inquiry of the logged-in account. | Account 1003 has a known balance in accounts.txt. | 1. Run: grep "^1003¦" data/accounts.txt and note the balance field. 2. Log in with 1003 and 4829, then choose 3 (Balance inquiry). 3. Compare the screen value with the file value divided by 100. 4. Run: ls -l data/accounts.txt before and after step 2. | The screen shows the balance in rupees with two decimals, for example Rs. 10,000.00. The value equals the balance_paise field divided by 100, exact to the paisa. Step 4 shows the same time and the same size, so the inquiry wrote nothing. | High | Functional |
| TC-INQ-02 | BMS-F-023 | Check the mini statement of the last 10 transactions. | Account 1003 has at least 11 lines in transactions.txt and other accounts have lines too. | 1. Run: grep -c "¦1003¦" data/transactions.txt 2. Log in with 1003 and 4829, then choose 4 (Mini statement). 3. Count the lines shown and read the first and the last line. 4. Look for a line of another account number in the output. | Step 3 shows exactly 10 lines of account 1003, newest first, each with date, type, amount and balance after. The oldest transaction of 1003 is not shown. Step 4 finds no line of another account. | Medium | Functional |
| TC-INQ-03 | BMS-F-024 | Check the statement between two dates and the count of the transactions. | transactions.txt holds at least 3 lines of account 1003 inside one date range. | 1. Run: grep "¦1003¦" data/transactions.txt and note the dates. 2. Log in with 1003 and 4829, choose 5 and enter the two dates of the range. 3. Count the lines shown and read the printed count. 4. Repeat with a range of two days that has no transaction. 5. Repeat with the date 32-13-2026. | Step 3 shows the same number of lines as the hand count for the range and the printed count equals that number. Transactions of both end dates are included. Step 4 prints No transactions in this period. Step 5 prints an invalid date message and asks for the dates again without a crash. | Low | Functional |

### 13.4 Non-functional and Security Test Cases

The 16 non-functional test cases: performance, reliability, security, usability, portability and capacity. The security cases follow the security validation of section 5.1.

| TC ID | Requirement(s) | Objective | Preconditions | Test steps | Expected result | Priority | Type |
| --- | --- | --- | --- | --- | --- | --- | --- |
| TC-Perf-01 | BMS-NF-001 | Measure the time of a deposit, a withdrawal and a balance inquiry with 10,000 accounts. | The large data file with 10,000 accounts is in place as data/accounts.txt. | 1. Generate the file: for i in $(seq 1001 11000); do echo "$i¦User $i¦hash¦1000000¦ACTIVE¦0"; done > data/accounts.txt 2. Check the count: wc -l data/accounts.txt 3. Build perf_input.txt with 100 operations (login, deposit 10, withdraw 10, balance) and an exit. 4. Run: time ./bankms < perf_input.txt 5. Divide the total real time by 100. | Step 2 prints 10000. The average time of one deposit, one withdrawal or one balance inquiry is 1 second or less. All 100 operations print their normal result and no operation fails. | High | Performance |
| TC-Perf-02 | BMS-NF-002 | Measure the start-up time with 10,000 accounts and 100,000 transactions. | The large data files of this case are in place. | 1. Generate 100,000 transaction lines into data/transactions.txt. 2. Check: wc -l data/accounts.txt data/transactions.txt 3. Create one_line_exit.txt that holds only the choice 0. 4. Run: time ./bankms < one_line_exit.txt three times. 5. Note the three real times and take the average. | The average start-up time, which includes the backup and the integrity check before the main menu, is 2 seconds or less. The backup files hold all 10,000 accounts and all 100,000 transactions. No damaged-line warning appears, because every generated line is correct. | High | Performance |
| TC-Perf-03 | BMS-NF-003 | Measure the mini statement time for an account with 1,000 transactions. | transactions.txt holds 1,000 lines for account 1003. | 1. Generate the 1,000 lines for 1003 and check with: grep -c "¦1003¦" data/transactions.txt 2. Build mini_input.txt with 100 mini statement calls and an exit. 3. Run: time ./bankms < mini_input.txt 4. Divide the total real time by 100. | The average time of one mini statement is 1 second or less. Each call shows exactly the last 10 transactions of 1003, newest first, so the result stays correct under the load. | High | Performance |
| TC-Rel-01 | BMS-NF-004, SO-2 | Check that no money is lost or created by a deposit and a withdrawal of the same amount. | Account 1003 is ACTIVE with balance Rs. 10,000.00, which is 1000000 paise. | 1. Log in with 1003 and 4829, choose 3 and note the balance. 2. Choose 1 and deposit Rs. 1,000.00. 3. Choose 2 and withdraw Rs. 1,000.00. 4. Choose 3 and note the balance. 5. Repeat steps 2 and 3 with Rs. 0.01, Rs. 123.45 and Rs. 999.99. 6. Run: grep "^1003¦" data/accounts.txt | After every deposit and the matching withdrawal the balance is again Rs. 10,000.00, exactly 1000000 paise, in all 4 rounds. The value in the file is a whole number of paise and equals the value on the screen. No paisa is lost and no rounding line appears. | High | Reliability |
| TC-Rel-02 | BMS-NF-005, PRJ-SR-003, SO-4 | Check the data file after the program is killed in the middle of a write. | A copy of the data folder exists in /tmp/data_save/. | 1. Run: cp -r data /tmp/data_save 2. Log in with 1003 and 4829, choose 1 and start a deposit of Rs. 5,000.00. 3. Press Ctrl+C during the save step (found with gdb or by repeating the run). 4. Start the program again. 5. Run: cat data/accounts.txt and wc -l data/accounts.txt 6. Run: ls -l data/ | Step 4 starts with no error. Step 5 shows only complete lines with 6 fields each and no half line. The balance of 1003 is either 1000000 or 1500000 paise, a value from before or after the deposit, never another value. A left-over accounts.tmp does not stop the next start. | High | Reliability |
| TC-Rel-03 | BMS-NF-006 | Check that the balance stays correct under rapid repeated withdrawals. | Account 1003 is ACTIVE with balance Rs. 10,000.00. | 1. Log in with 1003 and 4829. 2. Send 50 withdrawals of Rs. 1,000.00 as fast as possible, by typing or from an input file. 3. Choose 3 and note the balance. 4. Run: grep -c "¦1003¦WITHDRAW¦" data/transactions.txt 5. Run: grep "^1003¦" data/accounts.txt | Exactly 9 withdrawals are accepted, because the 10th would leave less than Rs. 500.00, and the other 41 print a minimum balance message. The final balance is Rs. 1,000.00 and is never negative. The log gains exactly 9 lines and the file holds a whole number of paise. | High | Reliability |
| TC-Sec-01 | BMS-NF-007, PRJ-SR-001, SO-1 | Check that no plain-text PIN and no plain-text admin password is in any data file. | Account 1003 has PIN 4829, the admin password of the build is admin1234 and one backup set exists. | 1. Search for the PIN: grep -rn "4829" data/ 2. Search for the password: grep -rn "admin1234" data/ 3. Search the source: grep -rn "4829" . --include=*.c --include=*.cpp --include=*.h 4. Read the third field of the record of 1003 in data/accounts.txt. 5. Read the hash function of the account module. | Steps 1, 2 and 3 print no line, so no file holds a plain secret. The third field of every record is a hash value and is never the PIN. The source hashes the PIN before the record is written and keeps the admin password as a hash constant only. | High | Security |
| TC-Sec-02 | BMS-NF-008, PRJ-SR-002 | Check the lock after 3 failed PIN attempts and the admin-only unlock. | Account 1003 is ACTIVE with bad_tries 0. The admin password is known. | 1. Enter a wrong PIN for 1003 three times. 2. Try the correct PIN 4829. 3. Look for an unlock option in the customer menu. 4. Log in as admin and unlock 1003. 5. Log in with 1003 and 4829. | Step 1 locks the account and prints the lock message after the third try. Step 2 is refused with an account locked message. Step 3 finds no unlock option for the customer. Step 4 sets the status ACTIVE and bad_tries 0 and prints a message. Step 5 opens the customer menu, so the admin unlock was the only way back in. | High | Security |
| TC-Sec-03 | PRJ-SR-003, SO-2 | Check the atomic write: accounts.tmp and rename. | A copy of the data folder exists and account 1003 is logged in. | 1. Run: ls -l data/ twice while a deposit of Rs. 2,000.00 runs. 2. Press Ctrl+C during the save step. 3. Run: ls -l data/ and look for accounts.tmp 4. Start the program again and read data/accounts.txt. 5. Read the write function of the file storage module. | Step 1 shows accounts.tmp while the write runs. Step 3 may show accounts.tmp and the next start still works. Step 4 shows only complete lines with 6 fields each, so no half-written file was used. Step 5 shows that the code writes accounts.tmp and then calls rename to replace accounts.txt. | High | Security |
| TC-Sec-04 | PRJ-SR-004, SO-3 | Check that the transaction log is append-only. | Account 1003 is logged in and a copy of the log is kept. | 1. Run: cp data/transactions.txt /tmp/txn_before.txt and wc -l data/transactions.txt 2. Run 3 deposits and 2 withdrawals on 1003. 3. Run: wc -l data/transactions.txt 4. Run: diff /tmp/txn_before.txt <(head -n 12 data/transactions.txt) 5. Run: awk -F'¦' 'NF!=6 {print NR}' data/transactions.txt 6. Read the open mode of the log file in the source. | Step 3 shows exactly 5 lines more than step 1. Step 4 prints nothing, so no old line was changed. Step 5 prints nothing, so every line has 6 fields. Step 6 shows that the log is opened with mode a and that no old line is ever rewritten or deleted. | High | Security |
| TC-Sec-05 | PRJ-SR-005, SO-1 | Check that the program never prints a PIN, a PIN hash or the admin password. | The PIN 4829 and the admin password admin1234 are known to the tester. | 1. Capture the whole session: ./bankms < all_screens.txt ¦ tee /tmp/screen.txt 2. Walk through every menu and every function, including change PIN and admin login. 3. Type wrong values on purpose: wrong PIN, wrong amount, empty name, bad date. 4. Run: grep -n "4829" /tmp/screen.txt 5. Run: grep -n "admin1234" /tmp/screen.txt and look for a hash value in the capture. | Steps 4 and 5 print no line, so the program output holds no PIN and no admin password. The wrong PIN message prints no digits. No screen shows the pin_hash field. The digits the tester types are the terminal echo and are not part of the program output. | High | Security |
| TC-Sec-06 | PRJ-SR-006, SO-3 | Check that admin functions need an admin session and that the session ends on exit. | The admin password of the build is admin1234. | 1. Choose 3 and enter the wrong password wrong123. 2. Choose 3 again, enter admin1234, run one admin function and choose 0. 3. Read the main menu and the customer menu for an admin item. 4. Log in as a customer with 1003 and 4829 and look for the admin functions. 5. Choose 3 and try an admin function after the wrong password only. | Step 1 does not open the admin menu. Step 2 opens it and the exit brings back the main menu. Step 3 shows no admin item in the main menu or in the customer menu. Step 4 finds no admin function inside a customer session. Step 5 asks for the password again, so the earlier session was closed. | Medium | Security |
| TC-Sec-07 | PRJ-SR-007, BMS-F-009 | Check the amount input bounds and the upper limit. | Account 1003 is logged in with balance Rs. 10,000.00. | 1. Choose 1 (Deposit) and enter 0. 2. Choose 1 and enter -5. 3. Choose 1 and enter 10000000. 4. Choose 1 and enter 2.345. 5. Choose 1 and enter abc. 6. Choose 3 and note the balance. 7. Run: wc -l data/transactions.txt before step 1 and after step 6. | Each of the 5 values is refused with a clear message and the menu is shown again, with no crash. The message of step 3 shows the upper limit Rs. 1,00,00,000. Step 6 shows Rs. 10,000.00, the same as before. The line count does not change, so no refused value reached the log. | Medium | Security |
| TC-UX-01 | BMS-NF-009 | Check that a first-time user can deposit money in 60 seconds without help. | 5 users who have not seen the program before. Account 1003 is ACTIVE with PIN 4829. | 1. Give one user the task: deposit Rs. 500 into account 1003 with PIN 4829, no manual. 2. Start the stopwatch when the user touches the keyboard and stop it when the balance grows by Rs. 500. 3. Note the time and any question the user asks. 4. Repeat with the other 4 users. 5. Compute the average of the 5 times. | All 5 users finish the deposit alone in 60 seconds or less each. The balance grows by exactly Rs. 500.00 in every run. The 5 times, the average and the comments are written in the test summary report. | Medium | Usability |
| TC-Mnt-01 | BMS-NF-010 | Check the warning-free build with one make command and the module split. | The source folder holds the Makefile and the source files. | 1. Run: make clean && make 2>&1 ¦ tee /tmp/build_mac.txt on the macOS machine. 2. Count the warnings: grep -ci warning /tmp/build_mac.txt 3. Repeat steps 1 and 2 on a Linux machine of the lab. 4. Run: ls *.c *.h (or ls *.cpp *.hpp for C++). 5. Check the Makefile for the flags -Wall -Wextra. | Both builds finish with one make command and no error. The warning count is 0 on both machines. The source is split into one file per job (menu, accounts, transactions, file storage, backup and main, with the headers). The Makefile holds -Wall -Wextra. | High | Portability |
| TC-Cap-01 | BMS-NF-011 | Check the capacity of 10,000 accounts and 100,000 transaction lines. | The large data files of TC-Perf-02 are in place. | 1. Run: wc -l data/accounts.txt data/transactions.txt 2. Run the main functions on the large files: login 1003, deposit, withdrawal, balance, mini statement, statement, admin list, backup, integrity check. 3. Run: wc -l data/accounts.txt data/transactions.txt again. 4. Compare the admin total with: awk -F'¦' '{s+=$4} END {print s/100}' data/accounts.txt 5. Run: cut -d'¦' -f1 data/accounts.txt ¦ sort ¦ uniq -d | Every function of step 2 works on the large files and prints no file-size error. The account line count is still 10000 and the log grows only by the new lines of the run. The admin total equals the awk value. Step 5 prints no repeated account number, so no record was lost or duplicated. | Medium | Capacity |

## 14. Test Metrics & Reporting

Metrics collected:
- % of test cases executed (target 100% of the 40 cases)
- % of cases passed and failed
- Requirement coverage: the number of SRS requirements with a test case and a result (target 42 of 42)
- Defect count by severity, defect density (defects per 1,000 lines of code) and defect aging
- Average of the timed runs (performance cases) and the average deposit time of the 5 users (TC-UX-01)

Reports:
- Daily execution status: build, cases run, cases passed, defects found
- Final Test Summary Report: the metrics above, the open defects, the deviation list and the RTM status column
- Evidence files: the grep and diff output, the captured screens, the data files of each run and the build warning count

## 15. Approvals

| Role | Name | Signature / Date |
| --- | --- | --- |
| QA Lead | PES1UG24CS703 | 28/9/26 |
| Test Engineer | PES1UG24CS707, PES1UG24CS711 | 28/9/26 29/9/26 |
| Course Instructor (product owner) | <Instructor> | ____________________ |